CAPITAL FORGE LEAGUE

Charitable Auction • Donor Driving • Real-Time Tracking System

Proceeds benefit helmet safety research and sports-related internships & entrepreneurship

Technical Proposal & Implementation Blueprint

Laravel 11 + Livewire 3 + Reverb + Stripe + AI Vision

Prepared for development handoff  •  August 2026

Document Contents

- Executive Summary & Goals

- Feature Set (Auction + CRM + Tracking + Live Display)

- UI/UX Mockups (8 screens)

- Architecture Snapshot

- Real-time with Laravel Reverb

- Stripe Payment Processing

- Livewire Component Code

- Donor Tracking Enhancements

- Implementation Roadmap

# 1. Executive Summary

Capital Forge League (CFL) is a 501(c)(3) nonprofit uniting military veterans and college student-athletes through gamified entrepreneurship. This proposal defines a production-ready online charitable auction platform combined with a full donor-driving CRM and public progress tracking system, purpose-built for CFL’s interns working by school and region.

All auction proceeds are designated to benefit helmet safety research and sports-related internships & entrepreneurship programs. The system draws inspiration from Givebutter’s auction, live-display, widget, and CRM capabilities while adding CFL-specific strengths: AI-powered starting-bid estimation for sports memorabilia, school/region progress visibility for interns, and a modern dark sports-tech visual language.

Primary goals: Raise funds through engaging charitable sports-memorabilia auctions that support helmet safety research and athlete/veteran entrepreneurship internships, empower interns with structured donor outreach tools, provide transparent real-time progress for all stakeholders, and process payments securely via Stripe—all within a single Laravel application.

# 2. Feature Set

## 2.1 Charitable Online Auction

- Timed silent auctions with real-time bidding (Laravel Reverb). All lots clearly marked as charitable.

- 100% of net proceeds benefit helmet safety research and sports-related internships & entrepreneurship

- AI vision analysis → market comps → suggested starting bid stored as JSON on each Lot

- Proxy (max) bidding, automatic outbid notifications, anti-sniping time extension

- Categories, featured lots, watchlists, buy-now option

- Automatic winner declaration + Stripe payment collection

## 2.2 Donor Driving CRM (Backend)

- CSV / JSON import of donor lists

- Assign donors to interns by Region or School

- Status pipeline: New → Contacted → Pledged → Donated → Lapsed

- Notes, last-contact, activity timeline, bulk actions

- Auction winners automatically linked to donor profiles

## 2.3 Public Progress & Live Display

- Live totals with goal thermometer

- Breakdown by Region (map) and by School (leaderboards + intern leaders)

- Real-time supporter feed (donations + bids)

- Full-screen Live Display mode for events (QR + text-to-donate + rotating auction highlight)

## 2.4 Donor Tracking (New)

- Individual donor profile with lifetime giving, engagement score, activity timeline

- Analytics view: retention, average gift, active this month, engagement scoring

- Saved segments and intern portfolio views

# 3. UI/UX Mockups

All screens use CFL’s dark navy / near-black base with neon green and electric blue accents, high visual hierarchy, and a modern sports-tech aesthetic suitable for both public bidders and internal interns/admins.

## 3.1 Charitable Auction Homepage

Hero clearly states “CHARITABLE AUCTION – Proceeds benefit helmet safety research and sports-related internships & entrepreneurship”. Featured lots, place-bid CTAs, 100% net proceeds messaging.

## 3.2 Lot Detail + AI Suggested Bid

“CHARITABLE AUCTION LOT” badge. Explicit text that proceeds from the lot support helmet safety research and sports-related internships & entrepreneurship. AI market value, suggested start, live bidding.

## 3.3 Donor Driving CRM Dashboard (kept as admin tool)

Admin/intern view: searchable donor table with Region, School, Assigned Intern, Status, Last Contact, Amount. Bulk assign + CSV import.

## 3.4 Charitable Auction Progress by School / Region

Header: “CHARITABLE AUCTION PROGRESS – Benefiting helmet safety research + sports internships & entrepreneurship”. Goal bar, region map, school leaderboards, live feed, impact icons.

## 3.5 Live Display (Event Big Screen)

Full-screen “CHARITABLE AUCTION” mode. Goal thermometer, supporter feed, Scan-to-Donate, Text-to-Donate, rotating item. Clear “Proceeds benefit helmet safety research and sports-related internships & entrepreneurship” and 100% net proceeds messaging.

## 3.6 AI Item Analysis Panel

Admin tool with “CHARITABLE AUCTION LOT” badge. Proceeds support helmet safety research + internships & entrepreneurship. Identification, comps, starting-bid calculator, JSON preview, create-lot action.

## 3.7 Donor Profile / Tracking Detail (dashboard)

Individual donor record: lifetime giving, status, region/school, assigned intern, full activity timeline (calls, notes, donations, auction wins), quick actions, giving chart.

## 3.8 Donor Tracking & Analytics (dashboard)

Portfolio view for interns/admins: totals, active this month, average gift, retention rate, engagement scores, filters, saved segments.

# 4. Architecture Snapshot

Stack: Laravel 11 (PHP 8.3) • Livewire 3 • Laravel Reverb (WebSockets) • Stripe (Cashier or direct) • Spatie Permission + Media Library • Tailwind CSS (dark neon theme) • Redis / Horizon queues • AI Vision (xAI Grok / OpenAI GPT-4o)

Core Models: User (roles: Admin, Intern, Bidder), Auction, Lot (ai_analysis JSON), Bid, Campaign, Donor (region_id, school_id, assigned_intern_id, status), Donation, Region, School, Interaction/Note.

Key Design Decisions: Heavy use of JSON columns for AI results, bid history snapshots, and widget configs. Real-time channels scoped by auction/lot and by campaign for progress. All payments go through Stripe; auction wins create PaymentIntents or Checkout Sessions automatically on close.

# 5. Real-time with Laravel Reverb

Laravel Reverb provides first-party WebSocket support. It is used for live bid updates, outbid notifications, and the public progress / live-display feed.

### Installation & Config (excerpt)

composer require laravel/reverb
php artisan reverb:install
// .env
REVERB_APP_ID=...
REVERB_APP_KEY=...
REVERB_APP_SECRET=...
REVERB_HOST=localhost
REVERB_PORT=8080
REVERB_SCHEME=http
BROADCAST_CONNECTION=reverb

### Broadcast Event Example

// app/Events/BidPlaced.php
class BidPlaced implements ShouldBroadcast
{
    use Dispatchable, InteractsWithSockets, SerializesModels;
    public function __construct(public Bid $bid) {}
    public function broadcastOn(): array
    {
        return [
            new Channel('lot.'.$this->bid->lot_id),
            new Channel('auction.'.$this->bid->lot->auction_id),
        ];
    }
    public function broadcastWith(): array
    {
        return [
            'id' => $this->bid->id,
            'amount' => $this->bid->amount,
            'user' => $this->bid->user->name,
            'lot_id' => $this->bid->lot_id,
            'created_at' => $this->bid->created_at->toIso8601String(),
        ];
    }
}

On the frontend (Livewire + Alpine / Echo), listen on the private or public channel and update the current high bid, bid history list, and any progress widgets in real time without a page refresh.

# 6. Stripe Payment Processing

Two primary flows: (1) Immediate payment for “Buy Now” or donations, (2) Post-auction collection for winning bids. Laravel Cashier can be used, or the official Stripe PHP SDK for more control over PaymentIntents and Checkout Sessions.

### Recommended Approach

- Store Stripe Customer ID on the User / Donor model

- On auction close: create PaymentIntent for the winning amount (or send Checkout Session link)

- Webhook endpoint (Stripe webhook → Laravel) marks Donation / Bid as paid and updates donor totals

- Support card, Apple Pay, Google Pay, ACH where appropriate

// Example: create PaymentIntent after auction ends
$intent = \Stripe\PaymentIntent::create([
    'amount' => (int)($winningBid->amount * 100),
    'currency' => 'usd',
    'customer' => $user->stripe_id,
    'metadata' => [
        'lot_id' => $lot->id,
        'bid_id' => $winningBid->id,
        'auction_id' => $lot->auction_id,
    ],
    'description' => 'CFL Auction Win: '.$lot->title,
]);

# 7. Livewire Component Code

Livewire 3 is used for reactive UI without heavy SPA complexity. Below are key components.

## 7.1 BidForm Component

// app/Livewire/BidForm.php
namespace App\Livewire;
use App\Models\Lot;
use App\Events\BidPlaced;
use Livewire\Component;
use Illuminate\Support\Facades\Auth;
class BidForm extends Component
{
    public Lot $lot;
    public $amount;
    public $maxProxy = null;
    public $useProxy = false;
    protected $rules = [
        'amount' => 'required|numeric|min:0.01',
    ];
    public function mount(Lot $lot)
    {
        $this->lot = $lot;
        $this->amount = $lot->current_bid + $lot->bid_increment;
    }
    public function placeBid()
    {
        $this->validate();
        $min = $this->lot->current_bid + $this->lot->bid_increment;
        if ($this->amount < $min) {
            $this->addError('amount', "Minimum bid is $" . number_format($min, 2));
            return;
        }
        $bid = $this->lot->bids()->create([
            'user_id' => Auth::id(),
            'amount' => $this->amount,
            'is_proxy' => $this->useProxy,
            'max_proxy' => $this->useProxy ? $this->maxProxy : null,
            'status' => 'active',
        ]);
        $this->lot->update(['current_bid' => $this->amount]);
        // Anti-snipe extension
        if ($this->lot->ends_at->diffInMinutes(now()) < 5) {
            $this->lot->update(['ends_at' => $this->lot->ends_at->addMinutes(5)]);
        }
        broadcast(new BidPlaced($bid))->toOthers();
        $this->dispatch('bid-placed');
        $this->amount = $this->lot->fresh()->current_bid + $this->lot->bid_increment;
    }
    public function render()
    {
        return view('livewire.bid-form');
    }
}

## 7.2 LiveProgress Component (public)

// app/Livewire/LiveProgress.php
class LiveProgress extends Component
{
    public $campaignId;
    public $totalRaised = 0;
    public $goal = 250000;
    public $bySchool = [];
    public $byRegion = [];
    public $recent = [];
    protected $listeners = ['echo:campaign.{campaignId},DonationReceived' => 'refresh'];
    public function mount($campaignId)
    {
        $this->campaignId = $campaignId;
        $this->refresh();
    }
    public function refresh()
    {
        // Aggregate queries (cached or optimized)
        $this->totalRaised = Donation::where('campaign_id', $this->campaignId)->sum('amount');
        $this->bySchool = /* groupBy school_id with joins */;
        $this->byRegion = /* groupBy region_id */;
        $this->recent = Donation::with('donor')->latest()->take(10)->get();
    }
    public function render()
    {
        return view('livewire.live-progress');
    }
}

## 7.3 DonorTimeline Component

// app/Livewire/DonorTimeline.php
class DonorTimeline extends Component
{
    public Donor $donor;
    public $note = '';
    public function addNote()
    {
        $this->donor->interactions()->create([
            'user_id' => auth()->id(),
            'type' => 'note',
            'body' => $this->note,
        ]);
        $this->note = '';
        $this->donor->refresh();
    }
    public function render()
    {
        return view('livewire.donor-timeline', [
            'items' => $this->donor->interactions()->latest()->get()
        ]);
    }
}

# 8. Donor Tracking Enhancements

Beyond the basic driving CRM, the system includes dedicated tracking screens (mockups 07 & 08) that give interns and admins a complete view of each relationship and portfolio performance.

- Engagement Score: Composite of recency, frequency, monetary value, and interaction quality.

- Activity Timeline: Unified feed of calls, emails, notes, donations, and auction activity.

- Intern Portfolio: Each intern sees only their assigned donors with clear next-action prompts.

- Saved Segments: “Top donors this month”, “Lapsed major donors”, “New this campaign”, etc.

- Retention & Analytics: Month-over-month active donors, average gift, retention rate cards.

# 9. Implementation Roadmap

- Phase 1 – Foundation (1–2 weeks): Laravel scaffold, auth + Spatie roles, core migrations (Auction/Lot/Bid/Donor/Region/School), Tailwind dark theme, basic admin CRUD.

- Phase 2 – Auction Core (2 weeks): Lot management, bidding logic, anti-snipe, Reverb channels, BidForm Livewire component, public auction pages.

- Phase 3 – AI + Payments (1–2 weeks): AiLotAnalyzer service (start with mock, then wire vision API), Stripe PaymentIntent / Checkout + webhooks, winner collection flow.

- Phase 4 – Donor Driving & Tracking (2 weeks): CSV import, assignment UI, status pipeline, DonorTimeline + analytics screens, intern portfolio views.

- Phase 5 – Progress & Live Display (1 week): Public progress dashboard, LiveProgress component, full-screen Live Display route, embeddable widgets.

- Phase 6 – Polish & Launch: Notifications (email/SMS), reporting exports, security review, staging → production.

# 10. Next Steps & Handoff

This document, together with the accompanying PNG mockups and the starter code already generated (Lot & Donor models, AiLotAnalyzer, migration), constitutes a complete technical proposal ready for development.

Recommended immediate actions for the development team (Lavlesh / CFL engineering):

- Review mockups and confirm any branding adjustments (exact neon hex values, logo treatment).

- Provision Stripe account (test + live keys) and Reverb / Redis infrastructure.

- Decide vision provider (xAI Grok Vision preferred for CFL alignment, or OpenAI).

- Begin Phase 1 scaffold and share repository access.

Prepared by Grok for Capital Forge League  •  August 2026

All mockups and code samples are provided for internal implementation use.